# Project Charter: Phoenix Engine

## Universal Web Scraping Engine — Pure Scraping, Zero APIs

| Field | Value |
| --- | --- |
| Project Name | Phoenix Engine |
| Product Version | v1.0.0 (MVP Library) |
| Document Version | 1.0 |
| Date | July 2025 |
| Classification | Confidential — Internal Use Only |
| Project Owner | Phoenix Consulting |
| Product Owner | Human Product Owner (PO) |
| AI Project Manager | AI PM Agent |
| AI Tech Lead | AI Tech Lead Agent |
| Project Status | Initiated — Awaiting Kickoff Approval |
| Budget Authorization | Pending Executive Approval |

## 1. Project Identification

Project Full Title: Phoenix Engine — Universal Data Collection Platform

Codename: PHOENIX

Project Classification: Confidential. This document and all associated materials are the intellectual property of Phoenix Consulting. Unauthorized distribution is prohibited.

Legal Entity: Phoenix Consulting (Owner and Primary Stakeholder)

Governance Model: Hybrid AI-Human Steering Committee. Day-to-day execution is AI-agent-driven with human oversight at defined decision gates.

Project Tier: Strategic Initiative — Revenue-Critical

Reporting Line: Reports to Product Owner, with escalation to Human Legal Counsel for compliance matters and Human DevRel for community-facing decisions.

## 2. Project Purpose & Justification

### 2.1 Business Problem Statement

Organizations and developers face critical inefficiencies when collecting structured data from online sources. Current solutions are fragmented, unreliable, and legally precarious. The following five pain points define the market opportunity:

| Pain Point | Description | Impact |
| --- | --- | --- |
| P1 — Fragmented Toolchain | Developers must use separate tools for each platform (Instagram scrapers, Twitter APIs, web crawlers). Each has unique syntax, output formats, and failure modes. | 40-60% of data collection time spent on integration and normalization rather than analysis. |
| P2 — Fragile Selectors | DOM-based scrapers break when target sites update their layout. Maintenance is a continuous firefight requiring manual selector updates across dozens of pages. | Average scraper lifespan: 2-4 weeks before breaking. Maintenance consumes 30% of engineering capacity. |
| P3 — Legal Ambiguity | Many scraping tools operate in legal gray areas. Users lack clarity on terms-of-service compliance, data handling requirements, and jurisdictional obligations (GDPR, CCPA). | Organizations risk legal action, reputational damage, and data deletion orders. 68% of data teams cite legal uncertainty as a top concern. |
| P4 — Inconsistent Output | Data from different sources arrives in incompatible formats (JSON, CSV, raw HTML, proprietary APIs). Normalization is manual, error-prone, and non-repeatable. | Data scientists spend 50-80% of project time on cleaning and formatting rather than analysis. |
| P5 — Session & Credential Chaos | Managing authentication cookies, API tokens, and browser sessions across multiple platforms is ad-hoc and insecure. Credentials leak into code repositories. | 23% of developers admit to hardcoding credentials in scripts. Session expiration causes silent data loss. |

### 2.2 Strategic Alignment

Phoenix Engine directly supports Phoenix Consulting’s strategic objectives:

| Strategic Objective | Alignment |
| --- | --- |
| Build Recurring Revenue | Three-tier commercialization model (Open Core → Managed Cloud → Enterprise) creates predictable ARR. |
| Establish Technical Brand | Open-core library builds developer mindshare and community trust, feeding the funnel to paid tiers. |
| AI-First Operations | Project validates AI-agent-driven development as a scalable delivery model. |
| Platform Diversification | Reduces reliance on single-service consulting revenue through productized IP. |
| Compliance Leadership | “Ethical by design” positioning differentiates against competitors operating in legal gray zones. |

### 2.3 Market Opportunity

| Metric | Value |
| --- | --- |
| Addressable Market (Web Data Collection) | $5.2B (2025) |
| Targetable Segment (Python Developers) | 8M+ active users |
| Competitive Gap | No unified open-source solution combines all 7+ platforms with ethical guardrails |
| Time-to-First-Value Target | <15 minutes from pip install to first data collection |

## 3. Project Scope

### 3.1 In-Scope Deliverables

The following components are explicitly in-scope for v1.0 MVP Library delivery:

| # | Component | Description | Priority |
| --- | --- | --- | --- |
| 1 | Instagram Adapter | Extract public profiles, posts, comments, and metadata via hybrid direct/API approach | P0 |
| 2 | X/Twitter Adapter | Collect tweets, profiles, threads, and engagement metrics | P0 |
| 3 | TikTok Adapter | Extract video metadata, comments, and profile information | P0 |
| 4 | LinkedIn Adapter | Collect public company pages, job listings, and post content | P0 |
| 5 | Facebook Adapter | Extract public pages, posts, and event information | P0 |
| 6 | YouTube Adapter | Collect video metadata, comments, transcripts, and channel info | P0 |
| 7 | Generic Web Adapter | Universal fallback for any URL — extracts article content, metadata, links | P0 |
| 8 | CLI Tool | Full-featured command-line interface with commands, help, progress indicators | P0 |
| 9 | Python Library | Importable package with programmatic API for integration into applications | P0 |
| 10 | Plugin SDK | Framework for third-party adapter development with documented interfaces | P1 |
| 11 | Session Management | Secure credential storage, cookie persistence, automatic refresh | P0 |
| 12 | Source Archive | Save raw source files alongside extracted data for provenance and audit | P1 |
| 13 | Rate Controller | Polite rate limiting with per-platform defaults and user customization | P0 |
| 14 | AI-Assisted Extraction | LLM-based fallback extraction for unknown page structures | P1 |
| 15 | Unified Output Format | Standardized JSON schema across all adapters with type annotations | P0 |

### 3.2 Out-of-Scope (Explicitly Excluded)

The following are explicitly excluded from v1.0 and require separate authorization:

| # | Excluded Item | Rationale | Risk if Included |
| --- | --- | --- | --- |
| 1 | CAPTCHA Bypass | Violates terms of service on virtually all platforms. Legal liability. | Account bans, legal action, reputational destruction |
| 2 | Account Automation | Botting, automated posting, follow/unfollow operations. Platform TOS violations. | Permanent platform bans, criminal liability in some jurisdictions |
| 3 | Private Data Access | Extraction of non-public content (private accounts, DMs, restricted groups) | GDPR violation fines up to 4% global revenue; criminal liability |
| 4 | User Impersonation | Faking user agents, mimicking real browsers deceptively, forging headers | CFAA liability (US); fraud charges possible |
| 5 | Managed Cloud Hosting | v1.0 is local/self-hosted only. Cloud tier is v1.x roadmap item. | Scope creep; delays MVP by 6-8 weeks minimum |
| 6 | Enterprise SaaS Platform | Multi-tenant hosting, SLA guarantees, team management. v2.x scope. | Would triple engineering effort; violates MVP principle |
| 7 | Real-Time Streaming | WebSocket-based live data feeds. Batch collection only for v1.0. | Architectural complexity incompatible with 18-week timeline |

### 3.3 Scope Change Control

All scope changes require: 1. Written change request with business justification 2. Impact assessment (time, cost, quality, risk) by AI Tech Lead 3. Legal review by Human Legal Counsel if involving data sources or extraction methods 4. Approval by Product Owner for P1 items; Human Steering Committee for P0 changes 5. Documentation update within 24 hours of approval

## 4. Project Objectives (SMART)

### 4.1 Primary Objectives

| # | Objective | Specific | Measurable | Achievable | Relevant | Time-Bound | KPI |
| --- | --- | --- | --- | --- | --- | --- | --- |
| O1 | Deliver 7 platform adapters | All 7 adapters (Instagram, X, TikTok, LinkedIn, Facebook, YouTube, Generic Web) functional | Integration tests passing for each adapter | Team capacity + plugin architecture supports this | Core product promise | Week 9 (Phase 2 exit) | 7/7 adapters with ≥80% test coverage |
| O2 | Universal 4-step pipeline | Receive → Decide → Collect → Deliver operational for any supported URL | End-to-end test passes for URL from each platform | Architecture designed for extensibility | Core differentiator | Week 5 (Phase 1 exit) | 100% URL acceptance rate for supported platforms |
| O3 | New user time-to-first-value | First data collection within 15 minutes of pip install | Measured via telemetry on fresh environments | Scope focused on DX | Adoption critical | Week 15 (Phase 5 exit) | ≤15 min median time-to-first-collection |
| O4 | Unified output standard | Single JSON schema across all adapters with typed fields | Schema validation passes for all adapter outputs | Normalizer component in architecture | Data science user requirement | Week 5 (Phase 1 exit) | 100% output compliance to schema v1.0 |
| O5 | Ethical compliance by design | GDPR/CCPA-aligned data handling, ToS-respecting extraction | Legal review checklist complete; no P0 compliance issues | Compliance officer assigned; legal counsel available | Risk mitigation; brand positioning | Week 17 (Phase 6 exit) | Zero compliance violations in security audit |
| O6 | Plugin SDK for extensibility | Third-party adapter development framework with docs | SDK published with working example plugin | Clean interfaces from Phase 2 architecture | Ecosystem growth | Week 15 (Phase 5 exit) | Working example plugin built in <2 hours |
| O7 | Performance baseline | Sub-30-second collection for standard content pages | Benchmark suite operational | Reasonable for browser-based extraction | User experience | Week 16 (Phase 6 exit) | p95 <30s for single-page standard content |
| O8 | Community readiness | Open-source repository with contribution guidelines | GitHub repo public with README, issues, discussions | DevRel assigned; documentation complete | Growth engine | Week 18 (Phase 7 exit) | ≥50 GitHub stars in first 48 hours post-launch |

### 4.2 Secondary Objectives

| # | Objective | KPI | Target |
| --- | --- | --- | --- |
| S1 | Documentation completeness | Pages of docs / API endpoints | ≥5 pages per endpoint |
| S2 | Error message quality | Actionable error rate | ≥90% of errors include remediation guidance |
| S3 | CI/CD reliability | Pipeline success rate | ≥98% over final 4 weeks |
| S4 | Code quality | Static analysis score | Band A (no critical/major issues) |

## 5. Success Criteria

### 5.1 Quantitative Measures

| Criterion | Threshold | Measurement Method | Verification Time |
| --- | --- | --- | --- |
| All 7 adapters functional | 100% pass rate on integration tests | Automated test suite | Phase 2 exit gate |
| Test coverage | ≥80% line coverage, ≥70% branch coverage | pytest-cov report | Every PR merge |
| Install-to-collection time | ≤15 minutes median | Fresh environment telemetry | Phase 5 exit gate |
| Performance benchmark | p95 <30s for standard single-page collection | Custom benchmark suite | Phase 6 exit gate |
| Security scan | Zero critical/high vulnerabilities | Bandit + Safety + CodeQL | Phase 6 exit gate |
| Compliance checklist | 100% items passed | Legal review checklist | Phase 6 exit gate |
| PyPI package health | Install success rate ≥99% | Test installs across Python 3.9-3.12 | Phase 7 exit gate |
| Documentation coverage | 100% public API documented | API doc generation + manual review | Phase 7 exit gate |

### 5.2 Qualitative Measures

| Criterion | Assessment Method | Evaluator |
| --- | --- | --- |
| Code review quality | All PRs require AI Tech Lead approval; ≤3 review rounds average | AI Tech Lead |
| Architecture coherence | ADR consistency review — all decisions traceable to principles | AI Tech Lead |
| User experience smoothness | Walkthrough test: new user installs and collects without assistance | Human PO |
| Ethical design review | Compliance officer sign-off on all data handling paths | AI Compliance Officer |
| Community readiness | DevRel assessment of repo, docs, and onboarding flow | Human DevRel |
| Technical debt assessment | Debt items documented, ≤5 P2 debt items at launch | AI Tech Lead |

## 6. Stakeholder Register

### 6.1 AI Team Stakeholders

| Role | Agent ID | Responsibilities | RACI | Availability |
| --- | --- | --- | --- | --- |
| AI Project Manager | AI-PM-01 | Sprint planning, risk tracking, status reporting, stakeholder communication, timeline management | Responsible for planning, Accountable for delivery | 24/7 async |
| AI Tech Lead | AI-TL-01 | Architecture decisions, code review, technical standards, ADR ownership, technical debt management | Responsible for technical quality, Accountable for architecture | 24/7 async |
| AI Backend Engineer 1 | AI-BE-01 | Core engine: URL receiver, mode selector, pipeline orchestrator, error handler | Responsible for engine components | 24/7 async |
| AI Backend Engineer 2 | AI-BE-02 | Platform adapters: Instagram, X/Twitter, TikTok, LinkedIn | Responsible for social adapters | 24/7 async |
| AI Backend Engineer 3 | AI-BE-03 | Platform adapters: Facebook, YouTube, Generic Web; Plugin SDK | Responsible for web adapters + SDK | 24/7 async |
| AI DevOps Engineer | AI-DO-01 | CI/CD, infrastructure, monitoring, packaging, deployment pipelines | Responsible for ops, Accountable for uptime | 24/7 async |
| AI QA Lead | AI-QA-01 | Test strategy, test automation, quality gates, bug triage, performance testing | Responsible for quality, Accountable for gate enforcement | 24/7 async |
| AI Compliance Officer | AI-CO-01 | GDPR/CCPA alignment, ToS compliance review, data handling audit, legal risk assessment | Responsible for compliance, Accountable for legal alignment | 24/7 async |
| AI Technical Writer | AI-TW-01 | API docs, README, quick-start guide, architecture docs, plugin development guide | Responsible for documentation | 24/7 async |

### 6.2 Human Stakeholders

| Role | Name/Identifier | Responsibilities | RACI | Availability |
| --- | --- | --- | --- | --- |
| Human Product Owner | Human-PO-01 | Vision, prioritization, acceptance criteria, market fit, stakeholder representation | Accountable for product success; Informed on all decisions | Business hours; 24h SLA for decisions |
| Human Legal Counsel | Human-LC-01 | ToS review, compliance validation, risk assessment, IP protection, liability review | Consulted on all legal/compliance matters; Accountable for legal risk | 48h SLA for legal review |
| Human DevRel | Human-DR-01 | Community strategy, launch planning, content, event participation, feedback collection | Consulted on DX and community; Responsible for launch execution | Business hours; 72h SLA for community matters |

### 6.3 RACI Matrix by Workstream

| Workstream | AI PM | AI TL | AI BE1 | AI BE2 | AI BE3 | AI DO | AI QA | AI CO | AI TW | Human PO | Human LC | Human DR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Architecture | A | R | C | C | C | C | C | I | I | I | I | I |
| Core Engine | A | C | R | I | I | C | C | I | I | I | I | I |
| Social Adapters | A | C | I | R | I | C | C | C | I | I | C | I |
| Web Adapters | A | C | I | I | R | C | C | C | I | I | C | I |
| AI/ML Features | A | R | C | I | I | C | C | C | I | C | I | I |
| Infrastructure | A | C | I | I | I | R | C | I | I | I | I | I |
| Quality Gates | A | C | C | C | C | C | R | I | I | I | I | I |
| Compliance | A | C | C | C | C | I | C | R | I | I | C | I |
| Documentation | A | C | I | I | I | I | I | I | R | I | I | I |
| Release/Launch | A | C | I | I | I | R | C | I | I | I | I | R |
| Budget | I | I | I | I | I | I | I | I | I | A | C | I |
| Legal Approval | I | I | I | I | I | I | I | R | I | C | A | I |

R = Responsible, A = Accountable, C = Consulted, I = Informed

## 7. Budget Framework

### 7.1 Resource Allocation by Phase

| Phase | Weeks | AI Compute | Infrastructure | External Services | Contingency | Total Phase |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 0 — Foundation | 1-2 | 15% | 20% | 10% | 5% | 50% |
| Phase 1 — Core Engine | 3-5 | 20% | 10% | 5% | 5% | 40% |
| Phase 2 — Platform Adapters | 6-9 | 30% | 10% | 15% | 10% | 65% |
| Phase 3 — Intelligence | 10-11 | 15% | 5% | 20% (LLM API) | 5% | 45% |
| Phase 4 — Infrastructure | 12-13 | 10% | 15% | 10% | 5% | 40% |
| Phase 5 — Developer Experience | 14-15 | 10% | 5% | 5% | 5% | 25% |
| Phase 6 — Quality & Hardening | 16-17 | 15% | 10% | 10% | 10% | 45% |
| Phase 7 — Release & Launch | 18 | 5% | 15% | 10% | 5% | 35% |
| Phase 8 — Post-Launch | Ongoing | TBD | TBD | TBD | TBD | TBD |
| TOTAL v1.0 (18 weeks) |  | ~150% baseline | ~100% baseline | ~100% baseline | ~55% baseline | ~405% baseline |

Percentages are relative to a weekly baseline AI compute unit. Actual dollar amounts are confidential and maintained in the financial appendix.

### 7.2 Cost Categories

| Category | Description | Allocation |
| --- | --- | --- |
| AI Compute | Token consumption, model inference, agent execution cycles | 35% |
| Infrastructure | Cloud compute, CI/CD runners, storage, preview environments | 25% |
| External Services | LLM APIs (AI extraction), browser automation cloud, proxy services | 20% |
| Contingency | Buffer for scope changes, technical surprises, additional iterations | 15% |
| External Review | Security audit, legal review fees, compliance certification | 5% |

### 7.3 Budget Control

- Weekly burn rate tracked by AI PM via automated dashboard

- 10% threshold rule: If any phase exceeds budget by >10%, automatic escalation to Human PO

- Contingency release: Requires Human PO approval for any draw on 15% contingency reserve

- Phase gate financial review: Budget vs. actual reported at every phase exit

## 8. High-Level Timeline

### 8.1 Master Schedule (18 Weeks)

Week:  1  2  3  4  5  6  7  8  9  10 11 12 13 14 15 16 17 18
       |--P0--|--P1-----|--P2-----------|--P3--|--P4--|--P5--|--P6--|--P7--|
       [==== Foundation ====]
              [======= Core Engine =======]
                          [======= Adapters =========]
                                          [== AI ==]
                                                [== Infra ==]
                                                      [== DX ==]
                                                            [== QA ==]
                                                                   [Rel]

### 8.2 Milestone Gates

| Gate | Name | Week | Criteria | Approver |
| --- | --- | --- | --- | --- |
| M0 | Kickoff | 1 | Charter approved, team assigned, repo initialized | Human PO |
| M1 | Architecture Lock | 2 | ADR-001 approved, CI passing, standards documented | AI Tech Lead + Human PO |
| M2 | Engine Ready | 5 | 4-step pipeline functional for all URL types, tests passing | AI QA Lead + AI Tech Lead |
| M3 | Adapters Complete | 9 | 7/7 adapters functional, ≥80% coverage, integration tests green | AI QA Lead + Human PO |
| M4 | Intelligence Active | 11 | AI fallback working, smart retry functional | AI Tech Lead + AI QA Lead |
| M5 | Infrastructure Solid | 13 | Sessions persist, storage tested, rate limits enforced | AI DevOps + AI QA Lead |
| M6 | Developer Ready | 15 | Install-to-collect <15 min, docs complete, SDK working | Human DevRel + Human PO |
| M7 | Quality Certified | 17 | All gates passed, security scan clean, compliance signed off | AI Compliance + Human Legal |
| M8 | Public Launch | 18 | PyPI published, docs live, announcement ready | Human PO + Human DevRel |

### 8.3 Critical Path

The critical path runs through: Architecture Lock → Engine Ready → Adapters Complete → Quality Certified → Public Launch. Any delay in Phase 2 (Adapters) directly compresses Phase 6 (Quality) or delays launch. Phase 3 (Intelligence) and Phase 5 (DX) are on parallel paths and can be compressed if needed.

## 9. Approval Authority

### 9.1 Decision Rights Matrix

| Decision Category | Decision Maker | Escalation Path | Decision SLA |
| --- | --- | --- | --- |
| Technical architecture | AI Tech Lead | Human PO (if >5% scope impact) | 24 hours |
| Scope changes (P1) | AI PM + AI Tech Lead | Human PO | 48 hours |
| Scope changes (P0) | Human PO | Steering Committee | 72 hours |
| Budget allocation (within phase) | AI PM | Human PO | 24 hours |
| Budget reallocation across phases | Human PO | Steering Committee | 48 hours |
| Compliance/legal matters | Human Legal Counsel | External counsel (if needed) | 48 hours |
| Release go/no-go | Human PO + AI QA Lead | Steering Committee | 24 hours |
| Public communications | Human DevRel | Human PO | 24 hours |
| Hiring/resource changes | Human PO | Steering Committee | 1 week |
| Technology selection | AI Tech Lead | Human PO | 48 hours |

### 9.2 Escalation Protocol

Level 1: Agent-to-Agent Resolution (24h)
    ↓ Unresolved
Level 2: AI PM Mediation (24h)
    ↓ Unresolved
Level 3: Human PO Decision (48h)
    ↓ Unresolved
Level 4: Steering Committee (72h)
    ↓ Unresolved
Level 5: Executive Override (1 week)

## 10. Assumptions & Constraints

### 10.1 Technical Assumptions

| # | Assumption | Risk if Invalid | Mitigation |
| --- | --- | --- | --- |
| A1 | Python 3.9-3.12 compatibility is sufficient for target users | Reduced adoption if users require 3.8 or older | Monitor PyPI download stats by Python version |
| A2 | Playwright/Selenium hybrid approach handles all target sites | Some sites may block automation frameworks | Maintain direct-request fallback; AI extraction as tertiary |
| A3 | Open-source LLM APIs (or low-cost endpoints) sufficient for AI extraction | Cost overrun if high token usage | Token budget caps; graceful degradation to non-AI mode |
| A4 | Platform public APIs remain stable during development | API changes break adapters | Weekly API health checks; adapter version pinning |
| A5 | PyPI packaging and distribution meets user needs | Enterprise users may require private registries | Document private registry setup; Conda package as v1.x |

### 10.2 Legal Constraints

| # | Constraint | Impact | Compliance Action |
| --- | --- | --- | --- |
| C1 | No extraction of private/restricted content | Limits data availability | Adapter validation checks visibility before extraction |
| C2 | All extraction must respect robots.txt | Some content may be unreachable | robots.txt check in mode selector; logged when honored |
| C3 | GDPR Article 6 lawful basis required for EU personal data | Data handling requirements | Pseudonymization by default; data minimization; retention limits |
| C4 | CCPA consumer rights apply to California residents | Disclosure and deletion obligations | Consumer rights endpoint documented; deletion capability built |
| C5 | Platform Terms of Service must be respected | Adapter behavior limitations | ToS review per platform; compliance checklist in ADRs |
| C6 | No credential storage in plain text | Additional engineering effort | Encryption at rest (AES-256); keychain integration |

### 10.3 Operational Constraints

| # | Constraint | Impact | Workaround |
| --- | --- | --- | --- |
| OC1 | 18-week hard deadline for v1.0 | Scope must be ruthlessly prioritized | MVP scope locked; v1.x roadmap for deferred items |
| OC2 | AI-agent-only execution for development | No human coding capacity | Fallback to human contractors if agent capacity insufficient (contingency) |
| OC3 | All code must be reviewable by AI Tech Lead | Synchronous bottleneck potential | Async review queues; 24h SLA for all PRs |
| OC4 | Documentation must be AI-generated and AI-maintainable | Quality depends on AI TW agent | Human review at phase gates for critical docs |
| OC5 | Zero tolerance for legal/compliance violations | Strict quality gates | Compliance review at every phase; Human Legal at gates |

### 10.4 Risk Register (Summary)

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Platform blocks scraping methods | High | Critical | Multi-mode fallback; respectful rate limiting; ToS compliance |
| R2 | Legal challenge to data collection | Medium | Critical | Legal review; ethical design; no private data access |
| R3 | LLM API costs exceed budget | Medium | High | Token caps; caching; graceful degradation |
| R4 | 18-week timeline slips | Medium | High | Weekly buffer tracking; scope freeze at Week 14; contingency phases |
| R5 | Quality gates fail at Week 17 | Low | Critical | Continuous testing from Week 1; early security scans |
| R6 | Community adoption below target | Medium | Medium | DevRel engagement; documentation quality; quick-start experience |
| R7 | AI agent capacity bottleneck | Low | High | Parallel workstreams; clear interfaces; human contractor contingency |

## 11. Charter Approval

| Role | Name/ID | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Human Product Owner | Human-PO-01 | _________________ | ________ | ☐ Pending |
| Human Legal Counsel | Human-LC-01 | _________________ | ________ | ☐ Pending |
| AI Project Manager | AI-PM-01 | [Digital Signature] | ________ | ☐ Pending |
| AI Tech Lead | AI-TL-01 | [Digital Signature] | ________ | ☐ Pending |

This charter is a living document. All changes must be versioned and approved by the Human Product Owner. The authoritative version resides in the project repository at /docs/charter.md.

Next Document Reference: 03-Phases & Milestones