# Phoenix Engine: Definition of Done & Quality Gates

## Comprehensive Quality Standards for AI-Driven Development

Document ID: PHX-DOD-012
Version: 1.0
Status: Draft
Last Updated: 2025-01-15
Project: Phoenix Engine - Universal Data Collection Platform
Applies To: All code, documentation, and deliverables

## Table of Contents

- Universal Definition of Done

- Phase Entry Criteria

- Phase Exit Criteria

- Quality Gates

- Release Readiness Criteria

- Post-Launch Monitoring Thresholds

- Review Checklists

- Appendix

## 1. Universal Definition of Done

### 1.1 Applicability

The Universal Definition of Done (DoD) applies to all work items in the Phoenix Engine project, regardless of phase, role, or component. No task is considered complete until every item on this checklist is verified.

### 1.2 Universal DoD Checklist

| # | Criterion | Verification Method | Owner | Tool |
| --- | --- | --- | --- | --- |
| D1 | Code written and self-reviewed | Author runs through self-review checklist before submitting | Developer | Review checklist |
| D2 | Unit tests written and passing (>=85% coverage) | pytest --cov=phoenix_engine --cov-report=term-missing shows >= 85% | Developer | pytest, coverage.py |
| D3 | Type hints complete (mypy passing) | mypy src/phoenix_engine returns zero errors | Developer | mypy |
| D4 | Documentation updated (docstrings, README if needed) | Docstrings on all public functions/classes; README updated if public behavior changed | Developer | pydocstyle |
| D5 | No linting errors (Ruff clean) | ruff check src/ tests/ returns zero errors | Developer | ruff |
| D6 | Formatted with Black | black --check src/ tests/ returns zero changes needed | Developer | black |
| D7 | PR reviewed and approved | PR has at least one approval from AI Architect (code) or appropriate reviewer | AI Architect | GitHub PR |
| D8 | CI pipeline passing | All GitHub Actions jobs green on the PR branch | CI System | GitHub Actions |
| D9 | ADR updated if architectural change | If the change affects architecture, ADR is created or updated | Developer + Architect | ADR register |

### 1.3 DoD Verification Commands

Run these commands in sequence to verify the DoD:

# D5 + D6: Linting and formatting
ruff check src/ tests/ && black --check src/ tests/

# D3: Type checking
mypy src/phoenix_engine

# D2: Tests with coverage
pytest tests/ --cov=phoenix_engine --cov-report=term-missing \
  --cov-fail-under=85 -v

# D8: Full CI simulation (run locally)
python -m build
pip install dist/*.whl --force-reinstall
phoenix-engine --version

# Security scan (required for all code)
bandit -r src/ -f json
safety check

### 1.4 DoD by Work Type

#### For Code Changes

All 9 universal criteria (D1-D9) apply.

#### For Documentation Changes

| # | Criterion | Verification |
| --- | --- | --- |
| D-D1 | Content written and self-reviewed | Author review |
| D-D2 | Technical accuracy verified | Code examples tested and working |
| D-D3 | Links verified | mkdocs build with link checker; no broken links |
| D-D4 | Spell and grammar check | Automated + human review |
| D-D5 | Formatting consistent | MkDocs builds without warnings |
| D-D6 | Navigation updated | New pages added to mkdocs.yml nav |
| D-D7 | Reviewed for clarity | Reviewed by Ollama Docs or DevRel |
| D-D8 | Renders correctly | Tested in MkDocs local serve |

#### For Configuration Changes

| # | Criterion | Verification |
| --- | --- | --- |
| D-C1 | Change tested in relevant environments | Dev, CI, and (if applicable) staging |
| D-C2 | No secrets exposed | gitleaks scan clean |
| D-C3 | Documentation updated | Config docs match new values |
| D-C4 | Rollback plan documented | Can revert in < 15 minutes |
| D-C5 | Change reviewed | Approved by AI Architect or DevOps |

#### For Test Additions

| # | Criterion | Verification |
| --- | --- | --- |
| D-T1 | Tests are deterministic | Same result on every run |
| D-T2 | Tests are isolated | No test depends on another test’s state |
| D-T3 | Tests are fast | Individual test < 5 seconds unless integration |
| D-T4 | Tests are readable | Clear arrange-act-assert structure |
| D-T5 | Tests are meaningful | Cover behavior, not just lines |
| D-T6 | Mocks are appropriate | External services mocked; logic tested |

### 1.5 Self-Review Checklist (for AI Agents)

Before submitting any work, the authoring agent must run through:

## Self-Review Checklist

### Code Quality
- [ ] Code follows project coding standards (see docs/standards/)
- [ ] Naming is clear and consistent (PEP 8)
- [ ] Functions are focused (< 50 lines ideally, < 100 max)
- [ ] No code duplication (DRY principle)
- [ ] Error handling is comprehensive (no bare except:)
- [ ] Logging is appropriate (not too verbose, not too sparse)
- [ ] No TODO/FIXME without linked task ID

### Testing
- [ ] Unit tests added for new functionality
- [ ] Edge cases tested (empty input, malformed data, large data)
- [ ] Error paths tested
- [ ] Mock external dependencies
- [ ] Coverage >= 85% for modified code
- [ ] All tests pass locally

### Type Safety
- [ ] Type hints on all function signatures
- [ ] Return types annotated
- [ ] Generic types used where appropriate
- [ ] mypy passes with zero errors

### Documentation
- [ ] Docstrings on all public functions/classes (Google style)
- [ ] README updated if behavior changed
- [ ] Architecture docs updated if design changed
- [ ] Code comments explain "why", not "what"

### Security
- [ ] No secrets in code
- [ ] Input validated
- [ ] No SQL injection vulnerabilities
- [ ] No command injection vulnerabilities
- [ ] User input sanitized

### Performance
- [ ] No obvious performance issues (N+1 queries, unbounded loops)
- [ ] Async code uses proper patterns
- [ ] Resource cleanup (connections, files, sessions)

## 2. Phase Entry Criteria

### 2.1 Purpose

Phase Entry Criteria define what must be true before a phase can begin. These are hard prerequisites, not guidelines. The AI Project Manager must verify all criteria are met before authorizing phase transition.

### 2.2 Phase 0 — Foundation Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P0-E1 | Project charter approved | Document signed by Product Owner | Product Owner |
| P0-E2 | GitHub repository available | Repository created, access granted | DevOps |
| P0-E3 | Team roles assigned | All 12 roles have assigned owners | AI PM |
| P0-E4 | Project backlog initialized | At least Phase 0 and Phase 1 tasks defined | AI PM |
| P0-E5 | Communication channels established | Issue tracking, docs platform access ready | AI PM |

### 2.3 Phase 1 — Core Engine Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P1-E1 | Phase 0 exit criteria met | Phase 0 exit checklist complete | AI PM |
| P1-E2 | Architecture overview document available | Architecture doc committed to docs/ | AI Architect |
| P1-E3 | Core engine technical specification approved | Spec reviewed and approved | AI Architect |
| P1-E4 | URL routing design approved | Router design document approved | AI Architect |
| P1-E5 | Output schema design finalized | Pydantic model design approved | AI Architect |

### 2.4 Phase 2 — Platform Adapters Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P2-E1 | Phase 1 exit criteria met | Phase 1 exit checklist complete | AI PM + QA |
| P2-E2 | Plugin interface specification approved | Interface contract documented and approved | AI Architect |
| P2-E3 | Platform-specific compliance briefs available | Per-platform ToS summary from AI Compliance | AI Compliance |
| P2-E4 | Adapter implementation guide available | Implementation patterns documented | AI Architect |
| P2-E5 | Test fixtures and mock data prepared | Mock HTML/JSON fixtures for each platform | QA |

### 2.5 Phase 3 — Intelligence Layer Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P3-E1 | Phase 2 exit criteria met (or adapter track parallel) | At least 4 adapters complete and tested | AI PM |
| P3-E2 | LLM provider accounts configured | API keys or local model available | DevOps |
| P3-E3 | LiteLLM library evaluated | Evaluation document committed | AI Architect |
| P3-E4 | AI extraction architecture approved | ADR-00X approved | AI Architect |
| P3-E5 | Cost budget approved by Product Owner | Budget documented and approved | Product Owner |
| P3-E6 | Privacy impact assessment complete | No PII sent to external LLMs verified | AI Compliance |

### 2.6 Phase 4 — Infrastructure Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P4-E1 | Phase 3 exit criteria met (or parallel) | LLM integration functional | AI PM |
| P4-E2 | Infrastructure architecture approved | Storage, session, rate limiting designs approved | AI Architect |
| P4-E3 | Database backends available | SQLite built-in, PostgreSQL for testing | DevOps |
| P4-E4 | Security requirements defined | Security requirements document approved | AI Compliance |
| P4-E5 | Performance targets defined | SLA targets documented | AI Architect + QA |

### 2.7 Phase 5 — Developer Experience Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P5-E1 | Phase 4 exit criteria met | All infrastructure components tested | AI PM |
| P5-E2 | All core features functional | Feature checklist verified | QA |
| P5-E3 | Public API surface area frozen | API contract documented | AI Architect |
| P5-E4 | Documentation outline approved | Documentation structure approved | DevRel Lead |
| P5-E5 | PyPI account and credentials ready | Test upload to TestPyPI successful | DevOps |

### 2.8 Phase 6 — Quality & Hardening Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P6-E1 | Phase 5 exit criteria met | DX review complete | AI PM |
| P6-E2 | All features complete and individually tested | Feature test report | QA |
| P6-E3 | Performance targets defined | SLA document approved | AI Architect |
| P6-E4 | Security scan tools configured | All tools running in CI | DevOps |
| P6-E5 | Compliance review checklist prepared | Checklist from AI Compliance | AI Compliance |

### 2.9 Phase 7 — Release & Launch Entry Criteria

| # | Criterion | Verification | Sign-Off |
| --- | --- | --- | --- |
| P7-E1 | Phase 6 exit criteria met | All quality gates passed | AI PM + QA |
| P7-E2 | Release candidate validated | RC signed off by QA, Architect, Compliance | AI PM |
| P7-E3 | PyPI credentials available | Verified working | DevOps |
| P7-E4 | Launch channels prepared | Channels identified, access granted | DevRel Lead |
| P7-E5 | Rollback plan documented | Rollback procedure tested | DevOps |

## 3. Phase Exit Criteria

### 3.1 Phase 0 — Foundation Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P0-X1 | Architecture approved | ADR template created, process understood | Template reviewed | AI Architect |
| P0-X2 | CI operational | Last 3 CI runs passing | CI dashboard | DevOps |
| P0-X3 | Standards documented | Coding standards doc in docs/standards/ | Document review | AI Architect |
| P0-X4 | Development environment reproducible | 2+ agents verify setup | Setup verification | DevOps |
| P0-X5 | Documentation framework operational | MkDocs builds successfully | Build verification | Docs |
| P0-X6 | All templates available | Issue + PR templates render | Template test | AI PM |
| P0-X7 | Pre-commit hooks enforced | Last commit passes all hooks | Hook verification | DevOps |
| P0-X8 | Product Owner approval | PO sign-off documented | Approval record | Product Owner |

### 3.2 Phase 1 — Core Engine Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P1-X1 | All core components functional | URL router, mode selector, pipeline, schema, errors, audit, config, CLI | Feature checklist | QA |
| P1-X2 | Tests passing | >= 90% coverage, all tests green | Coverage report | QA |
| P1-X3 | Performance baseline | Router > 10K URLs/sec, Pipeline handles 100 concurrent | Benchmark report | QA |
| P1-X4 | Error handling comprehensive | All 8+ error types tested | Error test report | QA |
| P1-X5 | Audit logging operational | Every collection creates log entry | Audit log test | QA |
| P1-X6 | CLI commands functional | All 7 commands tested | CLI test report | QA |
| P1-X7 | Integration tests passing | Full pipeline E2E tests green | Integration report | QA |
| P1-X8 | Architecture Decision Records current | All significant decisions documented | ADR review | AI Architect |

### 3.3 Phase 2 — Platform Adapters Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P2-X1 | All adapters functional | 7 adapters pass acceptance tests | Adapter test report | QA |
| P2-X2 | Test coverage per adapter >= 80% | Per-adapter coverage report | Coverage report | QA |
| P2-X3 | Plugin system operational | Discovery, loading, registration working | Plugin test | QA |
| P2-X4 | Mock-based tests for CI | Zero live platform calls in CI pipeline | CI verification | DevOps |
| P2-X5 | Rate limiting implemented | Per-adapter rate limits enforced | Rate limit test | QA |
| P2-X6 | Schema compliance | All adapters output valid schema objects | Schema validation | QA |
| P2-X7 | Plugin documentation complete | Guide + example plugin verified | Docs review | Docs |
| P2-X8 | Compliance review per adapter | AI Compliance sign-off per adapter | Compliance report | AI Compliance |

### 3.4 Phase 3 — Intelligence Layer Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P3-X1 | LLM integration operational | All configured providers working | Provider test | QA |
| P3-X2 | Fallback system tested | 4-tier fallback chain verified | Fallback test | QA |
| P3-X3 | Classification accuracy > 85% | Measured on 100-URL test set | Accuracy report | QA |
| P3-X4 | Entity resolution working | Cross-platform linking verified | Entity test | QA |
| P3-X5 | Cost tracking operational | Per-request cost logged and accurate | Cost audit | QA |
| P3-X6 | No PII to LLM providers | Compliance scan clean | Compliance report | AI Compliance |

### 3.5 Phase 4 — Infrastructure Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P4-X1 | Session manager secure | Encryption verified, no plaintext | Security scan | AI Compliance |
| P4-X2 | Storage abstraction working | Both SQLite and PostgreSQL functional | Storage test | QA |
| P4-X3 | Source archive operational | Deduplication, compression, versioning | Archive test | QA |
| P4-X4 | Rate controller enforcing | Per-domain limits, token bucket, backoff | Rate test | QA |
| P4-X5 | Export functional (3 formats) | JSON, CSV, Parquet all tested | Export test | QA |
| P4-X6 | Test coverage > 85% | Per-infrastructure-module report | Coverage report | QA |
| P4-X7 | Performance optimized | > 20% improvement on hot paths | Benchmark report | QA |
| P4-X8 | Security scan clean | Zero HIGH/CRITICAL findings | Security report | AI Compliance |

### 3.6 Phase 5 — Developer Experience Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P5-X1 | CLI polished cross-platform | Win/Mac/Linux verified | Platform test | QA |
| P5-X2 | Library API clean | mypy passing, docstrings complete | Type check | QA |
| P5-X3 | README compelling | DevRel approval | Review sign-off | DevRel Lead |
| P5-X4 | Plugin dev guide complete | Walkthrough produces working adapter | Guide test | QA |
| P5-X5 | API documentation generated | Auto-generation working, examples tested | Docs build | Docs |
| P5-X6 | Examples working | All 10+ scripts and 3 notebooks tested | Example CI | QA |
| P5-X7 | PyPI package ready | TestPyPI install works | PyPI test | DevOps |
| P5-X8 | DX review complete | Top 10 UX issues resolved | DX report | Product Owner |

### 3.7 Phase 6 — Quality & Hardening Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P6-X1 | All quality gates passed | Code, Security, Performance, Compliance, Docs, Integration gates | Gate report | QA |
| P6-X2 | Performance targets met | All benchmarks within SLA | Benchmark report | QA |
| P6-X3 | Security audit clean | Zero HIGH/CRITICAL, all MEDIUM remediated or accepted | Security report | AI Compliance |
| P6-X4 | Compliance verified | All regulations reviewed, certification report | Compliance report | Legal Counsel |
| P6-X5 | Documentation 100% complete | Coverage audit, zero broken links | Docs audit | Docs |
| P6-X6 | All P0 bugs resolved | Bug tracker verified | Bug report | QA |
| P6-X7 | E2E tests passing | All user journeys green | E2E report | QA |
| P6-X8 | Release candidate validated | RC built, tested, signed off | RC sign-off | AI PM |

### 3.8 Phase 7 — Release & Launch Exit Criteria

| # | Criterion | Target | Verification | Sign-Off |
| --- | --- | --- | --- | --- |
| P7-X1 | Package published to PyPI | pip install phoenix-engine works | PyPI install | DevOps |
| P7-X2 | Release notes published | GitHub release live with assets | GitHub release | AI PM |
| P7-X3 | Marketing content live | All channels announced | Channel check | DevRel Lead |
| P7-X4 | Community channels active | Users can join and participate | Channel test | DevRel Lead |
| P7-X5 | Launch executed | Public announcement made | Announcement | Product Owner |
| P7-X6 | Monitoring operational | Dashboards active, alerts configured | Monitoring check | DevOps |

## 4. Quality Gates

### 4.1 Quality Gate Overview

Quality Gates are comprehensive checkpoints that must be passed before major milestones. Each gate has a detailed checklist with measurable criteria.

| Gate | When Applied | Owner | Pass Criteria |
| --- | --- | --- | --- |
| Code Quality Gate | Every PR, every phase exit | AI Architect | All sub-criteria met |
| Security Gate | Phase 4 exit, Phase 6, release | AI Compliance | Zero HIGH/CRITICAL findings |
| Performance Gate | Phase 1 exit, Phase 6, release | QA | All benchmarks within SLA |
| Compliance Gate | Phase 2 exit (per adapter), Phase 6, release | AI Compliance | Certification report clean |
| Documentation Gate | Phase 5 exit, Phase 6, release | Docs | 100% coverage, zero broken links |
| Integration Gate | Phase 1 exit, Phase 6, release | QA | All E2E scenarios passing |

### 4.2 Code Quality Gate (CQG)

Trigger: Every PR merge, every phase exit
Owner: AI Architect
Pass Condition: All sub-criteria met, zero exceptions

| # | Sub-Criterion | Target | Measurement | Tool |
| --- | --- | --- | --- | --- |
| CQG-1 | Test coverage | >= 85% overall | coverage.py report | pytest-cov |
| CQG-2 | Linting | Zero errors | ruff check exit code 0 | ruff |
| CQG-3 | Type checking | Zero errors | mypy exit code 0 | mypy |
| CQG-4 | Code complexity | Cyclomatic complexity < 15 per function | radon cc -nc | radon |
| CQG-5 | Code duplication | Zero duplication blocks > 6 lines | jscpd or pylint | jscpd |
| CQG-6 | Docstring coverage | 100% public APIs | pydocstyle + manual | pydocstyle |
| CQG-7 | Naming conventions | PEP 8 compliant | ruff check | ruff |
| CQG-8 | Import ordering | Sorted correctly | ruff check | ruff |
| CQG-9 | Dead code | Zero unused imports/variables | ruff check | ruff |
| CQG-10 | Test quality | No flaky tests, meaningful assertions | Test reliability report | pytest |

CQG Verification Script:

#!/bin/bash
# code-quality-gate.sh
set -e

echo "=== Code Quality Gate ==="

echo "1. Running ruff..."
ruff check src/ tests/

echo "2. Running black check..."
black --check src/ tests/

echo "3. Running mypy..."
mypy src/phoenix_engine

echo "4. Running tests with coverage..."
pytest tests/ --cov=phoenix_engine --cov-report=term-missing --cov-fail-under=85

echo "5. Checking complexity..."
radon cc src/ -nc --min=C

echo "6. Checking docstrings..."
pydocstyle src/ --match='(?!test_).*\.py' --convention=google

echo "7. Security scan..."
bandit -r src/ -f json -o bandit-report.json || true
if [ -s bandit-report.json ]; then
    echo "Bandit findings exist. Review bandit-report.json"
    exit 1
fi

echo "=== Code Quality Gate: PASSED ==="

### 4.3 Security Gate (SG)

Trigger: Phase 4 exit, Phase 6 entry, release candidate
Owner: AI Compliance + DevOps
Pass Condition: Zero HIGH or CRITICAL findings; all MEDIUM findings have remediation plan

| # | Sub-Criterion | Target | Measurement | Tool |
| --- | --- | --- | --- | --- |
| SG-1 | Dependency vulnerabilities | Zero HIGH/CRITICAL | safety check + pip-audit | safety, pip-audit |
| SG-2 | Secrets detection (current) | Zero findings | gitleaks detect --source . | gitleaks |
| SG-3 | Secrets detection (history) | Zero findings in full history | gitleaks detect --source . --log-opts="--all" | gitleaks |
| SG-4 | Static analysis | Zero HIGH confidence issues | bandit -r src/ -lll | bandit |
| SG-5 | SAST (extended) | Zero HIGH/CRITICAL | semgrep --config=auto src/ | semgrep |
| SG-6 | Encryption verification | AES-256-GCM for credentials | Code review + test | manual |
| SG-7 | Input validation | All user inputs validated | Code review + test | manual |
| SG-8 | No plaintext secrets | No passwords, tokens, keys in code | gitleaks + manual review | gitleaks |
| SG-9 | Secure dependencies | All dependencies up-to-date | pip list --outdated | pip |
| SG-10 | Fuzzing tests | Input fuzzing passes | hypothesis tests | hypothesis |

Security Gate Report Template:

# Security Gate Report — YYYY-MM-DD

## Summary
- Status: [PASS / FAIL]
- Findings: [N] total ([N] CRITICAL, [N] HIGH, [N] MEDIUM, [N] LOW)
- Remediation required: [Y/N]

## Detailed Findings

### Dependency Vulnerabilities
| Package | Installed | CVE | Severity | Fix | Status |
|---------|-----------|-----|----------|-----|--------|
| [pkg] | [ver] | [CVE] | [SEV] | [fix] | [open/fixed] |

### Secrets Detection
| Commit | File | Match | Status |
|--------|------|-------|--------|
| [sha] | [path] | [match] | [false-positive/removed] |

### Static Analysis
| File | Line | Code | Severity | Rule | Status |
|------|------|------|----------|------|--------|
| [path] | [N] | [code] | [SEV] | [rule] | [open/fixed] |

## Remediation Plan
| # | Finding | Owner | Target Date | Approach |
|---|---------|-------|-------------|----------|
| 1 | [desc] | [agent] | [date] | [approach] |

## Sign-Off
- AI Compliance: [name] [date]
- DevOps: [name] [date]

### 4.4 Performance Gate (PG)

Trigger: Phase 1 exit, Phase 6 entry, release candidate
Owner: QA
Pass Condition: All benchmarks meet or exceed SLA targets

| # | Sub-Criterion | SLA Target | Measurement | Tool |
| --- | --- | --- | --- | --- |
| PG-1 | URL routing throughput | > 10,000 URLs/second | Benchmark test | pytest-benchmark |
| PG-2 | Single URL collection (direct) | < 5 seconds (p95) | Latency benchmark | pytest-benchmark |
| PG-3 | Single URL collection (browser) | < 15 seconds (p95) | Latency benchmark | pytest-benchmark |
| PG-4 | Batch processing (100 URLs) | < 60 seconds total | Throughput benchmark | pytest-benchmark |
| PG-5 | Concurrent collection scaling | Linear up to 20 workers | Scalability test | pytest-benchmark |
| PG-6 | Memory usage (single URL) | < 100 MB peak | Memory profiler | memory_profiler |
| PG-7 | Memory usage (100 URLs batch) | < 500 MB peak | Memory profiler | memory_profiler |
| PG-8 | Database query time | < 50ms per query (p95) | Query benchmark | pytest-benchmark |
| PG-9 | Export performance (1000 records) | JSON < 1s, CSV < 2s, Parquet < 3s | Export benchmark | pytest-benchmark |
| PG-10 | No memory leaks | Memory stable over 1 hour | Long-running test | memory_profiler |

Performance SLA Document:

| Metric | Target | Acceptable | Unacceptable | Measurement |
| --- | --- | --- | --- | --- |
| URL routing | > 10K/sec | > 5K/sec | < 5K/sec | Benchmark |
| Direct collection (p50) | < 2s | < 5s | > 5s | Benchmark |
| Direct collection (p95) | < 5s | < 10s | > 10s | Benchmark |
| Browser collection (p50) | < 8s | < 15s | > 15s | Benchmark |
| Browser collection (p95) | < 15s | < 30s | > 30s | Benchmark |
| Batch 100 URLs | < 60s | < 120s | > 120s | Benchmark |
| Concurrent scaling | Linear to 20 | Linear to 10 | Sublinear | Scalability test |
| Memory (single) | < 100MB | < 200MB | > 200MB | Profiler |
| Memory (batch 100) | < 500MB | < 1GB | > 1GB | Profiler |
| Export 1000 records | < 5s | < 10s | > 10s | Benchmark |

### 4.5 Compliance Gate (CG)

Trigger: Phase 2 exit (per adapter), Phase 6, release
Owner: AI Compliance + Legal Counsel
Pass Condition: Compliance certification report clean, all HIGH risks mitigated

| # | Sub-Criterion | Target | Measurement | Owner |
| --- | --- | --- | --- | --- |
| CG-1 | GDPR data minimization | Only collect necessary data | Per-adapter review | AI Compliance |
| CG-2 | GDPR retention controls | Configurable retention, auto-deletion | Feature test | AI Compliance |
| CG-3 | GDPR user rights support | Export, deletion capabilities | Feature test | AI Compliance |
| CG-4 | CCPA compliance | Disclosures, opt-out support | Documentation review | AI Compliance |
| CG-5 | Platform ToS compliance | Per-adapter ToS review complete | Compliance matrix | AI Compliance |
| CG-6 | Ethics audit | No discriminatory patterns, transparent AI | Ethics checklist | AI Compliance |
| CG-7 | Audit log completeness | All collection activities logged | Log review | AI Compliance |
| CG-8 | Audit log tamper-evidence | Hash chain verifies integrity | Integrity test | AI Compliance |
| CG-9 | Public data only | No private/login-walled data collection | Code review | AI Compliance |
| CG-10 | Documentation compliance | Legal disclaimers present, limitations documented | Docs review | AI Compliance |

Compliance Matrix Template:

# Platform Compliance Matrix

| Platform | Public Data Only | Rate Limits | ToS Disclaimers | Login Wall Handling | Risk Level |
|----------|-----------------|-------------|-----------------|-------------------|------------|
| Instagram | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |
| X/Twitter | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |
| TikTok | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |
| LinkedIn | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |
| Facebook | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |
| YouTube | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |
| Generic Web | [Y/N] | [implemented] | [present] | [graceful] | [LOW/MED/HIGH] |

### 4.6 Documentation Gate (DG)

Trigger: Phase 5 exit, Phase 6, release
Owner: AI Docs + DevRel Lead
Pass Condition: 100% coverage, zero broken links, all examples tested

| # | Sub-Criterion | Target | Measurement | Tool |
| --- | --- | --- | --- | --- |
| DG-1 | API documentation coverage | 100% public APIs | Doc generation report | mkdocstrings |
| DG-2 | CLI command documentation | All commands documented | Manual checklist | manual |
| DG-3 | Configuration documentation | All options documented | Config audit | manual |
| DG-4 | No broken links | Zero 404s | Link checker | lychee/mkdocs |
| DG-5 | Code examples tested | 100% examples run successfully | CI example tests | pytest |
| DG-6 | README completeness | All sections present | README checklist | manual |
| DG-7 | Plugin guide completeness | All extension points documented | Guide review | manual |
| DG-8 | Architecture docs current | Match implementation | Architecture review | AI Architect |
| DG-9 | No TODO/FIXME in docs | Zero unresolved items | Text search | grep |
| DG-10 | Search functional | MkDocs search returns results | Manual test | manual |

### 4.7 Integration Gate (IG)

Trigger: Phase 1 exit, Phase 6, release
Owner: QA
Pass Condition: All E2E scenarios passing, all component integrations verified

| # | Sub-Criterion | Target | Measurement | Tool |
| --- | --- | --- | --- | --- |
| IG-1 | Full pipeline E2E | URL → collect → output works | E2E test suite | pytest |
| IG-2 | Multi-adapter pipeline | Batch with mixed platforms works | E2E test | pytest |
| IG-3 | Error recovery | Graceful failure and recovery | Error injection tests | pytest |
| IG-4 | Session management flow | Login → collect → logout works | E2E test | pytest |
| IG-5 | Configuration change | Config reload without restart | Hot-reload test | pytest |
| IG-6 | Plugin install/remove | Plugin lifecycle works | Plugin E2E test | pytest |
| IG-7 | Export flow | Collect → store → export works | Export E2E test | pytest |
| IG-8 | Audit trail | Collection → audit log → export works | Audit E2E test | pytest |
| IG-9 | OS compatibility | Windows, macOS, Linux | Cross-platform CI | GitHub Actions |
| IG-10 | Python version compatibility | 3.9, 3.10, 3.11, 3.12 | Version matrix CI | GitHub Actions |

Integration Test Matrix:

| Test Scenario | Windows | macOS | Linux | Python 3.9 | Python 3.10 | Python 3.11 | Python 3.12 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Install from PyPI | x | x | x | x | x | x | x |
| CLI collect single URL | x | x | x | x | x | x | x |
| CLI batch process | x | x | x | x | x | x | x |
| Library API usage | x | x | x | x | x | x | x |
| Plugin install and use | x | x | x | x | x | x | x |
| Export all formats | x | x | x | x | x | x | x |
| Session management | x | x | x | x | x | x | x |
| Configuration management | x | x | x | x | x | x | x |

## 5. Release Readiness Criteria

### 5.1 Final Release Checklist

All items must be checked before release approval:

| # | Criterion | Verification Method | Owner | Status |
| --- | --- | --- | --- | --- |
| RR-1 | All P0 features complete and tested | Feature checklist verified against spec | AI PM | [ ] |
| RR-2 | No critical or high bugs open | Bug tracker filtered: zero P0/P1 open | QA | [ ] |
| RR-3 | Performance benchmarks met | Performance gate passed | QA | [ ] |
| RR-4 | Security audit passed | Security gate passed | AI Compliance | [ ] |
| RR-5 | Compliance review passed | Compliance gate passed | Legal Counsel | [ ] |
| RR-6 | Documentation complete | Documentation gate passed | DevRel Lead | [ ] |
| RR-7 | User acceptance criteria met | Acceptance tests pass | Product Owner | [ ] |
| RR-8 | Release candidate tested | RC passes all test suites | QA | [ ] |
| RR-9 | Changelog complete | All changes documented | AI PM | [ ] |
| RR-10 | Rollback plan ready | Rollback procedure tested | DevOps | [ ] |
| RR-11 | Monitoring configured | Dashboards and alerts active | DevOps | [ ] |
| RR-12 | Support channels ready | Community channels operational | DevRel Lead | [ ] |
| RR-13 | Legal review complete | Legal Counsel sign-off | Legal Counsel | [ ] |
| RR-14 | Marketing materials ready | Launch content prepared | DevRel Lead | [ ] |
| RR-15 | Package builds successfully | Wheel + sdist verified | DevOps | [ ] |

### 5.2 Release Sign-Off Process

┌──────────────────────────────────────────────────────────────────┐
│                    RELEASE SIGN-OFF FLOW                         │
├──────────────────────────────────────────────────────────────────┤
│                                                                   │
│  Step 1: QA Lead verifies RR-1 through RR-9                      │
│          → Submits "QA Release Recommendation" to AI PM         │
│                                                                   │
│  Step 2: AI PM reviews all gate reports                          │
│          → Prepares "Release Readiness Package"                  │
│          → Submits to Product Owner                               │
│                                                                   │
│  Step 3: AI Compliance confirms RR-4, RR-5, RR-13               │
│          → Submits "Compliance Clearance" to Product Owner      │
│                                                                   │
│  Step 4: DevRel Lead confirms RR-6, RR-12, RR-14                │
│          → Submits "Launch Readiness Confirmation"               │
│                                                                   │
│  Step 5: DevOps confirms RR-10, RR-11, RR-15                    │
│          → Submits "Infrastructure Readiness Confirmation"       │
│                                                                   │
│  Step 6: Product Owner reviews complete package                  │
│          → Makes go/no-go decision                               │
│          → Documents decision with rationale                     │
│                                                                   │
│  Step 7: If GO:                                                  │
│          → DevOps executes release (within 24 hours)            │
│          → DevRel executes launch announcement                   │
│          → AI PM monitors for 48 hours post-launch              │
│                                                                   │
│          If NO-GO:                                               │
│          → Blockers documented                                   │
│          → Remediation plan with target date                     │
│          → Re-review scheduled                                   │
│                                                                   │
└──────────────────────────────────────────────────────────────────┘

### 5.3 Release Readiness Package Contents

The package submitted to Product Owner must contain:

- Executive Summary — 1-page status with green/yellow/red per criterion

- Code Quality Gate Report — Full CQG results

- Security Gate Report — Full SG results with remediation log

- Performance Gate Report — Benchmarks with SLA comparison

- Compliance Gate Report — Compliance certification

- Documentation Gate Report — Coverage and quality metrics

- Integration Gate Report — E2E test matrix results

- Bug Tracker Export — All open issues with severity

- Changelog Draft — Complete release notes

- Rollback Plan — Step-by-step rollback procedure

- Monitoring Dashboard Links — All dashboards

- Launch Timeline — Minute-by-minute launch plan

## 6. Post-Launch Monitoring Thresholds

### 6.1 Health Metrics

| Metric | Target | Warning | Critical | Action |
| --- | --- | --- | --- | --- |
| Error rate | < 1% | 1-3% | > 3% | Warning: investigate. Critical: rollback |
| Collection success rate | > 95% | 90-95% | < 90% | Warning: check adapter health. Critical: hotfix |
| Response time (direct, p95) | < 5s | 5-10s | > 10s | Warning: profile. Critical: scale or rollback |
| Response time (browser, p95) | < 15s | 15-30s | > 30s | Warning: investigate. Critical: check browser pool |
| Memory usage | < 500MB | 500MB-1GB | > 1GB | Warning: investigate leak. Critical: restart |
| CPU usage | < 70% | 70-85% | > 85% | Warning: scale. Critical: investigate |
| Disk usage | < 70% | 70-85% | > 85% | Warning: clean archive. Critical: expand storage |

### 6.2 Support Metrics

| Metric | Target | Warning | Critical | Action |
| --- | --- | --- | --- | --- |
| Support ticket volume (week 1) | < 20 | 20-50 | > 50 | Warning: monitor. Critical: all-hands support |
| Support ticket resolution time (p50) | < 24h | 24-48h | > 48h | Warning: prioritize. Critical: assign more resources |
| Critical bug reports | 0 | 1-2 | > 2 | Warning: patch release. Critical: rollback |
| Documentation feedback score | > 4.0/5 | 3.0-4.0 | < 3.0 | Warning: docs sprint. Critical: emergency rewrite |

### 6.3 Community Metrics

| Metric | Week 1 Target | Month 1 Target | Quarter 1 Target |
| --- | --- | --- | --- |
| GitHub stars | 50 | 200 | 500 |
| PyPI downloads | 100 | 1,000 | 5,000 |
| Discord members | 25 | 100 | 300 |
| GitHub issues opened | 10 | 50 | 150 |
| Community plugins submitted | 0 | 2 | 10 |
| Blog/tutorial mentions | 2 | 10 | 30 |

### 6.4 Alert Escalation

┌──────────────────────────────────────────────────────────────────┐
│                    ALERT ESCALATION MATRIX                       │
├──────────────────────────────────────────────────────────────────┤
│                                                                   │
│  METRIC IN WARNING (Yellow)                                      │
│  ├── Auto: Log alert to monitoring dashboard                    │
│  ├── Auto: Notify AI PM via status channel                       │
│  ├── Within 1 hour: DevOps investigates                          │
│  └── Within 4 hours: Report findings to AI PM                    │
│                                                                   │
│  METRIC IN CRITICAL (Red)                                        │
│  ├── Auto: Log alert, page on-call engineer                      │
│  ├── Auto: Notify AI PM + DevOps immediately                     │
│  ├── Within 15 min: DevOps acknowledges and assesses            │
│  ├── Within 30 min: Decision: hotfix / rollback / ride it out   │
│  ├── Within 1 hour: Action executed                              │
│  └── Post-incident: Post-mortem within 48 hours                 │
│                                                                   │
│  MULTIPLE CRITICAL METRICS                                       │
│  ├── Auto: Trigger incident response                             │
│  ├── Auto: Notify Product Owner + DevOps + Architect            │
│  ├── Default action: Rollback to last stable version            │
│  └── War room: All hands on incident until resolved              │
│                                                                   │
└──────────────────────────────────────────────────────────────────┘

### 6.5 Weekly Post-Launch Review

Every week for the first month post-launch:

| Review Item | Owner | Output |
| --- | --- | --- |
| Metrics dashboard review | AI PM | Weekly metrics report |
| Support ticket triage | DevRel | Ticket summary + action items |
| Bug prioritization | QA + AI PM | Updated bug backlog |
| Community feedback | DevRel | Feedback summary |
| Infrastructure health | DevOps | Infrastructure report |
| Feature request review | Product Owner | Prioritized backlog |

## 7. Review Checklists

### 7.1 Architecture Review Checklist

Used by: AI Architect
When: ADR reviews, significant PRs, phase gates

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| AR-1 | Change aligns with overall system architecture | [ ] |  |
| AR-2 | Plugin interface contracts are maintained | [ ] |  |
| AR-3 | No breaking changes to public API without approval | [ ] |  |
| AR-4 | Error handling is comprehensive (no silent failures) | [ ] |  |
| AR-5 | Async patterns used correctly (no blocking in async) | [ ] |  |
| AR-6 | No race conditions or deadlock risks | [ ] |  |
| AR-7 | Resource cleanup guaranteed (context managers, finally) | [ ] |  |
| AR-8 | Scalability considered (won’t break under load) | [ ] |  |
| AR-9 | Backward compatibility maintained or migration path documented | [ ] |  |
| AR-10 | ADR updated or created for architectural changes | [ ] |  |
| AR-11 | Performance impact assessed and acceptable | [ ] |  |
| AR-12 | Security implications reviewed | [ ] |  |
| AR-13 | Testability considered (can be tested without full system) | [ ] |  |

### 7.2 Code Review Checklist (by Role)

#### For Backend Engineers (Dev-1, Dev-2, Dev-3)

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| CR-BE-1 | Code follows coding standards document | [ ] |  |
| CR-BE-2 | Type hints complete on all functions | [ ] |  |
| CR-BE-3 | Error handling covers all failure paths | [ ] |  |
| CR-BE-4 | Unit tests > 85% coverage for changed code | [ ] |  |
| CR-BE-5 | Integration tests for component interactions | [ ] |  |
| CR-BE-6 | No code duplication (check against existing) | [ ] |  |
| CR-BE-7 | Docstrings on all public functions (Google style) | [ ] |  |
| CR-BE-8 | Logging appropriate (not too much, not too little) | [ ] |  |
| CR-BE-9 | No secrets or credentials in code | [ ] |  |
| CR-BE-10 | Input validation present | [ ] |  |
| CR-BE-11 | Async code uses proper patterns | [ ] |  |
| CR-BE-12 | Plugin interface contracts satisfied (for adapters) | [ ] |  |
| CR-BE-13 | Rate limiting implemented (for adapters) | [ ] |  |
| CR-BE-14 | Compliance requirements met (data collection review) | [ ] |  |

#### For Infrastructure Engineer (DevOps)

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| CR-IO-1 | Security: no plaintext secrets | [ ] |  |
| CR-IO-2 | Security: encryption properly implemented | [ ] |  |
| CR-IO-3 | Security: input validation present | [ ] |  |
| CR-IO-4 | Security: dependency scan clean | [ ] |  |
| CR-IO-5 | Tests > 85% coverage | [ ] |  |
| CR-IO-6 | Error handling for infrastructure failures | [ ] |  |
| CR-IO-7 | Configuration properly validated | [ ] |  |
| CR-IO-8 | Documentation for deployment/operations | [ ] |  |
| CR-IO-9 | Backward compatibility for migrations | [ ] |  |
| CR-IO-10 | Monitoring/observability built in | [ ] |  |
| CR-IO-11 | Resource limits and cleanup | [ ] |  |

#### For QA

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| CR-QA-1 | Tests are deterministic | [ ] |  |
| CR-QA-2 | Tests are isolated (no interdependencies) | [ ] |  |
| CR-QA-3 | Tests cover happy path and error paths | [ ] |  |
| CR-QA-4 | Mock usage is appropriate | [ ] |  |
| CR-QA-5 | Test names describe behavior | [ ] |  |
| CR-QA-6 | Assertions are specific and meaningful | [ ] |  |
| CR-QA-7 | Test fixtures are documented | [ ] |  |
| CR-QA-8 | No test code in production paths | [ ] |  |
| CR-QA-9 | Performance benchmarks are reproducible | [ ] |  |
| CR-QA-10 | Flaky test prevention measures in place | [ ] |  |

#### For Documentation

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| CR-DOC-1 | Technical accuracy verified | [ ] |  |
| CR-DOC-2 | Code examples tested and working | [ ] |  |
| CR-DOC-3 | Links verified (no broken links) | [ ] |  |
| CR-DOC-4 | Spell and grammar check passed | [ ] |  |
| CR-DOC-5 | Formatting consistent with style guide | [ ] |  |
| CR-DOC-6 | Navigation updated (new pages added to nav) | [ ] |  |
| CR-DOC-7 | Search keywords considered | [ ] |  |
| CR-DOC-8 | Progressive disclosure (basics → advanced) | [ ] |  |
| CR-DOC-9 | Screenshots current (if applicable) | [ ] |  |
| CR-DOC-10 | Accessibility considered (alt text, color-blind) | [ ] |  |

### 7.3 Test Review Checklist

Used by: QA Lead
When: Test PR review, phase gate testing validation

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| TR-1 | Test suite runs in < 10 minutes | [ ] |  |
| TR-2 | Coverage > 85% overall | [ ] |  |
| TR-3 | No flaky tests (100 runs without failure) | [ ] |  |
| TR-4 | All error paths have tests | [ ] |  |
| TR-5 | All boundary conditions tested | [ ] |  |
| TR-6 | Mock external services (no live calls in CI) | [ ] |  |
| TR-7 | Test fixtures documented and maintainable | [ ] |  |
| TR-8 | Integration tests cover component interactions | [ ] |  |
| TR-9 | E2E tests cover critical user journeys | [ ] |  |
| TR-10 | Performance tests establish baselines | [ ] |  |
| TR-11 | Security tests cover injection, auth, secrets | [ ] |  |
| TR-12 | Compliance tests cover data handling paths | [ ] |  |

### 7.4 Documentation Review Checklist

Used by: AI Docs + DevRel Lead
When: Documentation PR review, phase gate doc validation

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| DR-1 | All public APIs documented | [ ] |  |
| DR-2 | All CLI commands documented | [ ] |  |
| DR-3 | All configuration options documented | [ ] |  |
| DR-4 | README is compelling and accurate | [ ] |  |
| DR-5 | Quick-start guide works end-to-end | [ ] |  |
| DR-6 | Code examples tested and working | [ ] |  |
| DR-7 | Architecture docs match implementation | [ ] |  |
| DR-8 | Plugin development guide complete | [ ] |  |
| DR-9 | No broken links | [ ] |  |
| DR-10 | No TODO/FIXME in docs | [ ] |  |
| DR-11 | Navigation and search functional | [ ] |  |
| DR-12 | Changelog current | [ ] |  |

### 7.5 Compliance Review Checklist

Used by: AI Compliance + Legal Counsel
When: Per-adapter review, phase gate, release

| # | Checklist Item | Pass/Fail | Notes |
| --- | --- | --- | --- |
| CR-C-1 | Only public data collected | [ ] |  |
| CR-C-2 | Rate limits implemented and enforced | [ ] |  |
| CR-C-3 | Platform ToS respected | [ ] |  |
| CR-C-4 | GDPR data minimization followed | [ ] |  |
| CR-C-5 | Retention controls implemented | [ ] |  |
| CR-C-6 | Audit logging complete for all collection | [ ] |  |
| CR-C-7 | Audit logs tamper-evident | [ ] |  |
| CR-C-8 | No PII sent to external LLM providers | [ ] |  |
| CR-C-9 | User consent mechanisms documented | [ ] |  |
| CR-C-10 | Legal disclaimers present in documentation | [ ] |  |
| CR-C-11 | Ethics audit passed (no discriminatory patterns) | [ ] |  |
| CR-C-12 | Risk register current | [ ] |  |

## 8. Appendix

### 8.1 Quality Gate Summary Matrix

| Gate | Owner | Trigger | Key Tools | Pass Condition |
| --- | --- | --- | --- | --- |
| Code Quality | AI Architect | Every PR, phase exit | ruff, mypy, pytest-cov, radon | All 10 sub-criteria |
| Security | AI Compliance | Phase 4, 6, release | bandit, safety, gitleaks, semgrep | Zero HIGH/CRITICAL |
| Performance | QA | Phase 1, 6, release | pytest-benchmark, memory_profiler | All SLA targets met |
| Compliance | AI Compliance | Phase 2, 6, release | Manual review, compliance tests | Certification clean |
| Documentation | AI Docs | Phase 5, 6, release | mkdocs, lychee, pytest | 100% coverage, no broken links |
| Integration | QA | Phase 1, 6, release | pytest E2E, CI matrix | All scenarios green |

### 8.2 Quality Metrics Dashboard

┌────────────────────────────────────────────────────────────────────┐
│                  QUALITY METRICS DASHBOARD                        │
├────────────────────────────────────────────────────────────────────┤
│                                                                     │
│  CODE QUALITY          SECURITY          PERFORMANCE               │
│  ─────────────         ─────────         ────────────              │
│  Coverage: [XX%]       Vulns: [N]        Router: [XX K/s]         │
│  Lint: [PASS/FAIL]     Secrets: [N]      Direct p95: [Xs]         │
│  Types: [PASS/FAIL]    SAST: [PASS]      Browser p95: [Xs]        │
│  Complexity: [OK]      Crypto: [VERIFIED] Memory: [XX MB]         │
│                                                                         │
│  COMPLIANCE            DOCUMENTATION       INTEGRATION             │
│  ───────────           ─────────────       ───────────             │
│  GDPR: [PASS]          API Docs: [100%]    E2E: [PASS]            │
│  CCPA: [PASS]          Guides: [COMPLETE]  Matrix: [ALL GREEN]    │
│  ToS: [PASS]           Examples: [ALL OK]  Platforms: [7/7]      │
│  Ethics: [PASS]        Links: [0 BROKEN]   Python: [4/4]          │
│                                                                         │
│  OVERALL STATUS: [GREEN / YELLOW / RED]                           │
│                                                                     │
└────────────────────────────────────────────────────────────────────┘

### 8.3 Glossary

| Term | Definition |
| --- | --- |
| ADR | Architecture Decision Record |
| DoD | Definition of Done |
| CQG | Code Quality Gate |
| SG | Security Gate |
| PG | Performance Gate |
| CG | Compliance Gate |
| DG | Documentation Gate |
| IG | Integration Gate |
| SLA | Service Level Agreement |
| SAST | Static Application Security Testing |
| p50/p95 | 50th/95th percentile latency |
| E2E | End-to-End test |

### 8.4 Document Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2025-01-15 | AI Compliance + QA | Initial creation with all quality gates |

### 8.5 Related Documents

| Document | File Path |
| --- | --- |
| Team Structure & Roles | 02-team-structure.md |
| Task Breakdown (WBS) | 04-task-breakdown-wbs.md |
| Project Charter | 01-project-charter.md |
| Architecture Overview | 05-architecture-overview.md |
| Risk Register | 06-risk-register.md |

Document generated for Phoenix Engine project. Quality standards are enforced by automated checks in CI/CD and manual reviews at phase gates. All AI agents must self-verify against the Universal DoD before submitting work.